# SRM University Delhi-NCR, Sonepat

Faculty of Engineering and Technology

Department of Computer Science & Engineering

Minor Project 2025-26

Project Log Book Record

| S. No. | Date | Work/Activity Description | Tools / Technology Used | Outcome/Progress | Student Signature | Supervisor Signature |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  | Planning, requirement analysis and system design (architecture and agent workflow graphs) | LangGraph, MS Word | Problem statement and scope finalised, competitor study done, synopsis prepared; three-layer architecture and workflow graphs designed. |  |  |
| 2 |  | Agentic AI development: built a single agentic workflow | Python, LangGraph, LangChain | Single agentic workflow completed; remaining agents to be developed next. |  |  |
| 3 |  | Backend development (in progress): API structure and database design | Python, FastAPI, Pydantic | In progress: project structure and API design started; routers, schemas and database design under way. |  |  |
| 4 |  | Frontend development (in progress): UI page designs | Web frontend (UI design) | In progress: designs for a few pages ready; frontend implementation to follow. |  |  |